myLocalJam

Server-Side Search, Indexing & Pagination

Status Assessment & Deployment Roadmap

Prepared: April 16, 2026

Environment: Production (rollback) + Staging (feature branch)

Classification: Internal / Engineering

| PRODUCTION Stable (Rolled Back) | DATABASE Clean (FK Fixed) | FEATURE Ready for Staging |
| --- | --- | --- |

# 1. What This Feature Does

The Server-Side Search, Indexing & Pagination feature replaces the existing 80-event client-side Supabase fetch with a proper server-side architecture. The current production code fetches all events in a single client-side query, capped at 80 rows. Events beyond position 80 are invisible to users, and search only filters the 80 rows already in memory.

The new architecture moves search, date filtering, and pagination to a dedicated API endpoint (/api/events/search), backed by PostgreSQL trigram indexes for fuzzy text matching and offset-based pagination for infinite scroll.

Key improvements:

- No more 80-event ceiling. Every published event is accessible via pagination and search.

- Fuzzy text search. Typing stone po matches The Stone Pony. Powered by pg_trgm trigram indexes.

- Infinite scroll. Events load 20 at a time as the user scrolls, using an IntersectionObserver sentinel pattern.

- Server-side waterfall. Title, category, description, and image resolution now happens on the server, reducing client-side complexity.

# 2. Current State of Each Environment

| Environment | Status | Details |
| --- | --- | --- |
| Production Vercel | STABLE | Running last stable commit (7dc3fc5). Old 80-event client-side fetch. No search feature. |
| Production DB | CLEAN | 1,927 published events. Ghost FK dropped. Single clean FK (fk_events_template_id). pg_trgm indexes live. |
| Staging DB | NEEDS WORK | Missing start_time column on event_templates (added during session, needs verification). FK migration applied. |
| Local Branch | READY | All feature code complete: search API route, page.js infinite scroll, test scripts. Uncommitted changes on main. |

# 3. Component Inventory

## 3a. Search API Route

File: src/app/api/events/search/route.js (352 lines)

Status: Complete. Handles pagination (offset-based), text search (ILIKE + pg_trgm), date/venue/category filtering, server-side waterfall via applyWaterfall(), and explicit PostgREST FK hint (!fk_events_template_id). Returns { data, page, limit, total, hasMore }.

## 3b. Frontend Wiring

File: src/app/page.js (286-line diff)

Status: Complete. Old direct Supabase fetch fully replaced with /api/events/search calls. Pagination state (currentPage, hasMore, loadingMore, totalEvents), IntersectionObserver infinite scroll with sentinel div, stale-response guard via fetchIdRef, and auto-reset to page 1 on filter changes.

## 3c. Database Migrations

| Migration File | Status | What It Does |
| --- | --- | --- |
| 20260416_search_indexes.sql | LIVE | Enables pg_trgm extension. Creates 3 trigram GIN indexes on event_title, artist_name, venue_name. Creates composite B-tree index on (status, event_date). |
| 20260416_template_fk.sql | PARTIAL | Adds FK constraint fk_events_template_id (events.template_id → event_templates.id). Run manually on production during outage. Needs formal deployment via staging. |

## 3d. Test Scripts

test-search-api.mjs — 16 automated tests covering default fetch, pagination, limit clamping, search, gibberish, date range, category filter, event shape, combined params, special characters, pagination consistency, waterfall, and edge cases.

test-search-curl.sh — 10 curl-based tests for quick manual verification.

diagnose-fk.mjs — 10-test FK diagnostic that hits Supabase REST API directly, bypassing Next.js.

# 4. Incident Post-Mortem

On April 16, 2026, the search feature was pushed directly to production instead of staging. The deployment broke the site due to a missing FK constraint and a duplicate FK that was created during manual database repairs.

## Timeline

| Event | What Happened |
| --- | --- |
| Feature Push | New search API deployed directly to production (Vercel 3DsR2fUh6). Broke the site because PostgREST could not resolve the event_templates join without a formal FK constraint. |
| Manual DB Fix | template_id column and FK constraints were added/dropped/re-added directly on the production database. This created a duplicate FK: events_template_id_fkey (auto-generated by Supabase) + fk_events_template_id (from our migration). |
| Rollback | Vercel rolled back to last stable commit (FPFzqc9B1) and redeployed (EGv5Rp6W4). Frontend recovered but the duplicate FK caused all event_templates joins to fail → 0 events on the feed. |
| Resolution | Ghost FK (events_template_id_fkey) dropped via Supabase MCP. PostgREST schema cache forced to reload via DDL comment change + pg_notify. Site recovered — 1,927 events visible. |

## Lessons

- Never push directly to production. Always go through staging first, with test verification.

- Never mutate production DB manually. Use migration files deployed through staging. Manual changes create schema drift that is hard to track.

- NOTIFY pgrst is unreliable. A DDL change (ALTER, COMMENT, CREATE) triggers PostgREST’s event-trigger-based reload, which is more reliable than the NOTIFY channel.

# 5. Deployment Roadmap

This roadmap deploys the search feature safely through staging before touching production. Estimated time: 1–2 hours of focused work.

## Phase 1: Staging Validation

Goal: Get 16/16 tests passing against the staging database with the dev server running locally.

Step 1. Sync the staging database.

Run 20260416_template_fk.sql in the Staging Supabase SQL Editor (project: arjswrmsissnsqksjtht). Verify the start_time column exists on event_templates. Run: NOTIFY pgrst, 'reload schema';

Step 2. Start the dev server and run tests.

Terminal 1: npm run dev (local dev server, .env.local points to staging)

Terminal 2: node scripts/test-search-api.mjs

Target: 16/16 passed. If any test fails, use node scripts/diagnose-fk.mjs to isolate the issue.

Step 3. Manual smoke test.

Open http://localhost:3000 in Chrome. Verify: events load, infinite scroll works (scroll to bottom, more load), search returns results, date/venue filters work, spotlight carousel is unaffected.

## Phase 2: Commit & Branch

Goal: Clean git history with the feature isolated on a branch.

Step 4. Create a feature branch and commit.

From main: git checkout -b feat/server-search. Stage the feature files (search route, page.js, migration, test scripts). Commit with a descriptive message. Do NOT commit .env files or diagnostic scripts.

## Phase 3: Staging Deployment

Goal: Verify the feature works on a real Vercel deployment (not just localhost).

Step 5. Deploy to a Vercel preview.

Push the feature branch. Vercel will create a preview deployment automatically. Set the preview’s environment variables to point to the STAGING Supabase instance.

Step 6. Run tests against the preview URL.

node scripts/test-search-api.mjs https://your-preview-url.vercel.app

Target: 16/16 passed. Also manually test the preview in a browser. Check for any console errors.

## Phase 4: Production Deployment

Goal: Ship to production with confidence.

Step 7. Verify production database readiness.

The FK constraint (fk_events_template_id) and pg_trgm indexes are already live on production from the earlier incident. Confirm with:

node scripts/diagnose-fk.mjs (pointed at production)

Step 8. Merge and deploy.

Merge feat/server-search into main. Vercel auto-deploys to production. Monitor Vercel function logs and Supabase API logs for the first 15 minutes.

Step 9. Post-deployment verification.

Run the test suite against production: node scripts/test-search-api.mjs https://mylocaljam.com

Manual checks: events load, search works, infinite scroll works, spotlight carousel is unaffected, no console errors.

# 6. Known Limitations (Step 4 — Future Polish)

These are acceptable trade-offs for the initial launch. They can be addressed in a follow-up iteration.

- Autocomplete suggestions currently iterate over the loaded events array (only the pages the user has scrolled through). A dedicated autocomplete endpoint would provide full coverage.

- Venue filter dropdown shows only venues from loaded pages. Same solution: a dedicated /api/venues endpoint.

- template_id population is at 2.7% (65 of 2,731 events). This grows naturally with each sync cycle as the template matchmaker links more events. No immediate action needed.